## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project sponsor | Makes high-level decisions; serves as team resource | Wants the project to succeed. No resistance. | H | M | Communicate regularly, but not daily. Ask questions and give updates.
Landscape Designer/Web Designer | Project team member | Knowledge of website design and plants; strong relationships with OG employees | Invested in the project as a team member. Possible resistance if Landscape Designer role is affected. | H | H | Communicate daily as project team member
Existing Clients and Employees | Office Green customer | Can give feedback on the customer experience | Some highly interested; others less so. Resistance only if Plant Pals affects main product line. | M | M | Communicate as needed to inform and get feedback.
Office Green’s Investors | Secondary stakeholder | Financial support | Little impact at present. Project could affect their investment if it affects Office Green’s performance. | M | L | Not directly involved. Keep updated on progress and performance.
Office Green Receptionist | Office Green employee | Answers questions about the service after launch | Little impact on their role. No resistance. | L | L | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
high
low
high
low
Prioritizing stakeholders (power grid)
Director of Product
Landscape Designer/Web Designer
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Power
med
Interest
med